Project Description: Nebras – AI-Powered Medical Chatbot

1. Executive Summary

Nebras is a personalized, AI-driven medical chatbot designed to address modern healthcare challenges such as limited staffing, long waiting times, and the inconsistent availability of professionals. The project utilizes Natural Language Processing (NLP) and Generative AI to simulate human-like conversations, helping users receive accurate information instantly regarding health queries, symptom checks, and general wellness. It is designed to function as a smart assistant to support patients and healthcare staff, rather than a substitute for doctors.

2. Core Objectives

The primary goals of the Nebras system are to:

- Provide Accessibility: Automate FAQ and symptom-based triage to assist patients 24/7.

- Ensure Quality: Deliver accurate, reliable, and empathetic responses using fine-tuned medical language models.

- Secure Integration: Integrate medical data securely from JSON datasets.

- Continuous Improvement: Continuously improve chatbot performance through feedback and retraining loops.

3. Team Structure

The project is executed by a six-member team with specialized roles:

- Nader Mohamed Salama: Team Leader / Lead ML Engineer

- Ahmed Hesham Mohamed: Data Engineer & Backend Developer

- Hamdy Waleed Hamdy: Documentation & API Integration

- Nada Ahmed Hamoda: NLP Engineer / Model Training

- Nooran Abdulbasit Ali: Frontend & Quality Assurance

- Israa Ahmed Abdulmohsen: Data Preprocessing & Evaluation

4. Technical Architecture

The project is built on a robust Python-based stack, utilizing MLOps principles for scalability and deployment:

- AI & NLP: Python, PyTorch, Hugging Face Transformers, spaCy, NLTK.

- Backend & API: Flask or FastAPI.

- Data Management: JSON, MySQL/MongoDB.

- MLOps & Deployment: MLflow, Docker, GitHub Actions (CI/CD), AWS/GCP or Google Colab.

- Evaluation: BLEU, ROUGE, Perplexity, and Human Evaluation.

5. Development Timeline (12-Week Plan)

The project follows a structured 3-month timeline divided into five key phases:

Phase 1: Foundation (Weeks 1–3)

- Milestone: Data Collection & Preprocessing.

- Key Deliverables: Cleaned conversational/medical dataset and preprocessing documentation.

- Focus: Removing metadata, special characters, and tokenizing data.

Phase 2: Core Development (Weeks 4–8)

- Milestone: Chatbot Development & Training.

- Key Deliverables: Trained chatbot model and performance evaluation results.

- Focus: Intensive fine-tuning of the model (e.g., DialoGPT, BioGPT) and developing inference logic.

Phase 3: Enhancement (Weeks 9–10)

- Milestone: Advanced Techniques & Integration.

- Key Deliverables: Enhanced model with attention mechanisms and a continuous learning pipeline.

- Focus: Improving context understanding and designing automated retraining loops.

Phase 4: Productionizing (Week 11)

- Milestone: MLOps & Model Management.

- Key Deliverables: Deployed chatbot API, CI/CD pipeline, and MLflow tracking.

- Focus: Serving the model via REST API and automating deployment.

Phase 5: Delivery (Week 12)

- Milestone: Final Report, Presentation, Demo.

- Key Deliverables: Final report, live demo, and user acceptance testing (UAT).

- Focus: Finalizing the live deployment and presenting the solution.

6. Expected Outcomes & KPIs

Upon completion, Nebras will be a functional, deployable AI system capable of handling user queries regarding symptoms and medications. Success will be measured by:

- Model Accuracy: BLEU, ROUGE, and F1-scores.

- Data Quality: Percentage of valid entries after preprocessing.

- User Satisfaction: Human evaluation scores (1-5 scale).

- Operational Efficiency: Successful pipeline runs in MLflow and GitHub Actions.